	Likelihood
Impact	3	6	9
	2	4	6
	1	2	3

Risk Description	Likelihood	Impact	Risk Level	Mitigation
Team member absence	3	3	9	reassign responsibilities among other members, keep documentation up to date so work can be picked up by others, reduce complexity if necessary, record attempts to contact the absent member
Time constraints due to external commitments	2	2	4	Define clear plan ahead, complete main functionality by weeks 8–9, use sprint planning to prioritise essential tasks, maintain buffer time for delays
Unclear or changing client requirements	2	2	4	schedule regular client meetings (weeks 4, 7, 10), confirm requirements in writing after each meeting, track changes and explain to the client the impact on timeline
Technical difficulties or unfamiliar technologies	2	2	2	choose technologies familiar to the team. Allow some learning time within sprints. Share knowledge. use official documentation and tutorials
Poor communication or misunderstandings within the team	2	1	2	regular weekly meetings by teams, keeping written records of decisions, use a shared communication platform – teams and github, jira. Regular discussions
User testing feedback requiring late changes	3	1	3	Do user testing early e.g. before week 7. Prioritise feedback by impact. Focus on usability improvements